CONFIDENTIAL

Patient Vault — Pre-Go-Live Technical Progress

Prepared August 04, 2026

1. Completed today

Production health check: https://app.patientvault.care/api/health returns ok:true

Production login page reachable (HTTP 200)

RDS master password confirmed NOT Secrets Manager-managed (rotation cannot silently break login)

Lightsail health watchdog still running (minute cron; recent OK logs)

RDS full restore test previously PASSED (see Patient_Vault_RDS_Restore_Test_Evidence.docx)

AWS BAA previously confirmed Active (June 21, 2024) and provided to counsel

User access review: demo/unused accounts already inactive; counsel account READONLY + active

Active accounts currently:

admin@clinic.local — ADMIN — MFA on

firas.khamis@clinic.local — CLINICIAN — MFA on

firaskhamis@gmail.com — CLINICIAN — MFA OFF (enable MFA before real PHI use)

ayesha.mehdi@counsel.review — READONLY — counsel review

2. Blocked without AWS Console (root/admin) privileges

The IAM user patient-vault-cli can use the documents bucket for Get/Put object but cannot read or change bucket Public Access Block / encryption / versioning settings. Those require Console (or broader IAM) for ~2 minutes. See companion checklist: Patient_Vault_S3_Console_Checklist.docx

3. Still yours / counsel before real clinic use

Complete S3 Console checklist + keep screenshots

Enable MFA on firaskhamis@gmail.com (or stop using that account for PHI)

Store MFA backup codes offline

Create free UptimeRobot monitor on /api/health → phone alert (5 minutes)

Wait for counsel OK / policies / recording consent guidance

Name Privacy Officer; train staff after NPP/policies

4. Production notes

URL: https://app.patientvault.care

S3 bucket configured in app env: patient-vault-docs-aloha-885362002526 (STORAGE_TYPE=s3)

Do not enable VISIT_RECORDER_TEST_MODE on production