CONFIDENTIAL — DRAFT FOR LEGAL COUNSEL REVIEW

PATIENT VAULT — SECURITY RISK ANALYSIS

Version 0.2 Draft — August 3, 2026 (revises July 26, 2026)

Organization: Modern Medicine (clinic) / Patient Vault (application)

System assessed: Patient Vault clinical application (`https://app.patientvault.care`)

Analysis date (current revision): August 3, 2026

Prior draft: July 26, 2026

Draft status: Working draft for Security Officer, Privacy Officer, and legal counsel review — not signed / not final

Next review due: August 3, 2027 (or sooner after material system/vendor/entity change, multi-clinic launch, or security incident)

**Important:** This document is a practical security risk analysis draft based on the current Patient Vault architecture and known operational controls. It is **not** legal advice and is **not** final until reviewed and signed by the Security Officer and reviewed by legal counsel (Ayesha Mehdi / designated firm). Counsel should confirm completeness against HIPAA Security Rule risk analysis expectations and Nevada/state requirements.

0. Material changes since July 26, 2026 draft

Change | Security / privacy implication

Amazon Transcribe Medical and Amazon Bedrock now used in production for clinical drafting aids (AI Listen, Ask AI / guidelines, visit recorder) | PHI may be processed by AWS AI services; BAA + eligible-service confirmation required; consent/notice gap for recording

Visit recorder (`/visit-recorder`) added — audio file + transcript + HPI; optional password-free **test mode** exists in code | Test mode must stay **off** in production for real clinic use; recording stores audio on chart when used

Private per-user personal notes and AI Listen text saves | Still PHI if clinical content is stored; isolation is per-user, not a substitute for minimum necessary

Production login outage caused by RDS Secrets Manager password rotation vs stale app `DATABASE_URL` | Availability / contingency risk; mitigations: managed master-password rotation disabled; health watchdog; deploy/sync health gates

Planned separate technology LLC to own software/IP; multi-clinic tenancy (clinic number + username + password) later; **go-live starts with one clinic** | Future BA posture and tenant isolation become material risks when multi-clinic launches

Outside counsel READONLY review account created | Appropriate least-privilege for review; still PHI access — audit applies

1. Purpose and Scope

1.1 Purpose

This Security Risk Analysis identifies reasonably anticipated threats and vulnerabilities to electronic Protected Health Information (ePHI) created, received, maintained, or transmitted by Patient Vault, evaluates risks, documents current safeguards, and defines remediation actions.

1.2 Scope

In scope:

Patient Vault web application (Next.js)

AWS Lightsail application hosting (~2 GB RAM production instance; HTTPS via Caddy)

AWS RDS PostgreSQL database (`patient-vault-db`, us-east-1)

AWS S3 document storage path (when configured for production documents)

User authentication, MFA, sessions, roles, audit logging

Clinic workforce access via browser (desktop / phone)

Fax feature (currently mock mode; live fax out of scope until vendor BAA)

**AI features in use or available for PHI processing under AWS:** Amazon Transcribe Medical, Amazon Bedrock (Claude), AI Listen, visit recorder, Ask AI / chart assists

Planned multi-clinic product model (documented as **future** risk; not yet implemented)

Out of scope for this draft (to be confirmed by counsel/operations):

Personal mobile devices used without clinic policy controls

Third-party email/SMS systems not currently used for PHI

Physical clinic facility security beyond workstation guidance

Formation documents for the planned technology LLC (corporate counsel / engagement item)

2. Roles and Governance

Role | Designated person | Responsibility

Security Officer | Firas Khamis, MD | Security Risk Analysis ownership, technical safeguards oversight, incident escalation

Privacy Officer | Clinic Administrator (to be formally named in signed policies) | Privacy workflows, NPP distribution, workforce privacy training records, patient privacy requests

Outside compliance counsel | Ayesha Mehdi, Esq. | Legal review of policies, NPP, BAAs, risk analysis adequacy, entity/BA posture for multi-clinic roadmap

Entity roadmap (intent, not yet executed): A separate technology LLC is intended to own Patient Vault software/IP. Modern Medicine (and later other clinics) would use the product under that structure. Until formed, treat the current AWS account / practice as the operative covered-entity environment for this SRA. Counsel to advise on BAAs between tech LLC and clinics when multi-clinic licensing begins.

Access to production admin functions is limited. Nonessential demo users should remain disabled; active workforce access restricted to authorized accounts with MFA. Counsel review account: READONLY role.

3. System and Data Inventory

3.1 Environment

Component | Provider / location | PHI involved

Application | AWS Lightsail (`app.patientvault.care`, ~2 GB RAM / 2 vCPU) | Yes (processing)

Database | AWS RDS PostgreSQL (`patient-vault-db`, us-east-1) | Yes (storage)

Documents / visit audio | App storage abstraction → local volume and/or AWS S3 (SSE) | Yes

TLS termination | Caddy on Lightsail | In transit

Speech-to-text | Amazon Transcribe Medical | Yes (transcripts)

Generative clinical drafting | Amazon Bedrock (Claude models) | Yes (prompts may include chart/transcript)

Auth sessions | App + DB session store | Indirect (access control)

Audit logs | Application database | Limited metadata (prefer no PHI content by design)

3.2 ePHI categories

Patient demographics and identifiers (name, DOB, MRN, contact, insurance fields as entered)

Clinical notes and chart sections

Diagnoses / assessment / plan content

Medications / allergies / history

Uploaded clinical documents and **visit recordings** (when visit recorder used)

AI transcripts and HPI drafts (AI Listen / visit recorder saves)

Forms, encounters, scheduling data

Internal care-related messaging / reminders (as used)

Private per-user personal notes / AI Listen saves (may contain PHI)

3.3 Users and access methods

Unique user accounts (email)

Roles: ADMIN, CLINICIAN, STAFF, READONLY

Browser access over HTTPS

MFA (TOTP) available; required for PHI workforce accounts

Short idle session timeout in production (configured via `SESSION_TIMEOUT_MINUTES`, typically 5)

Account lockout after repeated failed logins

Strong password policy (12+ chars, complexity)

**Future:** clinic number / clinic key at login with per-clinic patient isolation (not implemented yet)

4. Current Safeguards (as of August 3, 2026)

4.1 Administrative

AWS Business Associate Addendum — **confirm accepted in AWS Artifact** for account used in production; retain evidence

AI for PHI limited to **AWS HIPAA-eligible services** (Transcribe Medical, Bedrock) under that BAA posture — **not** consumer OpenAI for PHI

OpenAI not used for PHI

MFA for admin / active clinical users; unused demo accounts should remain disabled

Legal policy packet and EMR overview provided to counsel; engagement scoping in progress

Staff HIPAA training and formal NPP publication — still required (see remediation)

Privacy Officer / Security Officer designations as above (formal naming in signed policies pending)

4.2 Physical (clinic / endpoint expectations)

Workstations should be in controlled clinic areas

Screens locked when unattended

Printed PHI handled under clinic shredding / disposal policy (to be finalized with counsel)

No PHI on unencrypted personal USB drives (policy pending counsel packet)

Phone/laptop use of EMR / visit recorder subject to same access controls; device policy pending counsel

4.3 Technical

HTTPS with HSTS in production

Secure / httpOnly session cookies (`COOKIE_SECURE` in production)

bcrypt password hashing

MFA (TOTP) + backup codes

Role-based access control

Application audit logging of PHI access/create/update/delete and AI use (`AI_QUERY` / related)

Login rate limiting and account lockout

Application-level encryption for selected sensitive chart fields

RDS storage encryption enabled

RDS automated backups: **7-day retention** (verify ongoing)

Security headers (CSP, X-Frame-Options, etc.)

Production health endpoint (`/api/health`) checks DB connectivity

Server health watchdog (minute cron) logging failures; external uptime monitor recommended (UptimeRobot / Healthchecks)

Deploy / DB credential sync scripts fail closed if health is not `ok:true`

RDS master password **not** Secrets Manager–managed (rotation disabled after outage) — password managed deliberately with app env sync procedures

4.4 Verified / operational notes

Item | Status

Production health | Monitor `https://app.patientvault.care/api/health`

RDS backups | Automated; full restore test still due

Fax | Mock until vendor BAA

Visit recorder test mode (`VISIT_RECORDER_TEST_MODE`) | Must remain **disabled** on production for real clinic use

Multi-clinic tenancy | Planned; not in production code path yet

Gap: Full restore test (restore snapshot to temporary instance and verify readability) not yet documented.

5. Risk Assessment Methodology

For each risk:

**Likelihood:** Low / Medium / High

**Impact:** Low / Medium / High

**Inherent risk:** combination before controls

**Residual risk:** after current controls

**Treatment:** Accept / Mitigate / Transfer / Avoid

**Owner / due date** for open mitigations

6. Identified Risks

R1 — Unauthorized account access (stolen/weak password)

|

-- | --

Threat | Credential stuffing, password reuse, phishing

Likelihood | Medium

Impact | High

Current controls | Strong passwords, MFA, lockout, rate limiting, unique accounts

Residual risk | **Low–Medium**

Treatment | Mitigate

Actions | Keep MFA required for all PHI users; continue disabling unused accounts; quarterly access review

Owner | Security Officer

Due | Ongoing; access review first due **10/31/2026**

R2 — Session hijacking / unattended workstation

|

-- | --

Threat | Stolen session cookie; open chart left on screen

Likelihood | Medium

Impact | High

Current controls | Short idle timeout, secure cookies, HTTPS, staff policy (pending)

Residual risk | **Low–Medium**

Treatment | Mitigate

Actions | Train staff on screen lock and logout; keep production idle timeout short

Owner | Privacy Officer (training) / Security Officer (config)

Due | Training with counsel packet

R3 — Insider inappropriate access (curiosity browsing)

|

-- | --

Threat | Workforce member opens charts without need

Likelihood | Medium

Impact | Medium–High

Current controls | Unique IDs, RBAC, audit logs, minimum necessary policy (pending counsel)

Residual risk | **Medium**

Treatment | Mitigate

Actions | Quarterly audit log sampling; sanctions policy from counsel; training

Owner | Privacy Officer + Security Officer

Due | First audit sample **9/30/2026**

R4 — Cloud provider / hosting compromise

|

-- | --

Threat | AWS account compromise or provider incident

Likelihood | Low

Impact | High

Current controls | AWS BAA (confirm Artifact), encrypted RDS, restricted IAM CLI user, production secrets not in git

Residual risk | **Low–Medium**

Treatment | Mitigate / Transfer (BAA + insurance later)

Actions | Protect AWS root/MFA for AWS console; rotate keys if shared; review IAM least privilege

Owner | Security Officer

Due | AWS console MFA confirm ASAP

R5 — Database backup failure / inability to restore

|

-- | --

Threat | Data loss from corruption, ransomware, accidental delete

Likelihood | Low–Medium

Impact | High

Current controls | Automated encrypted backups, 7-day retention

Residual risk | **Medium** until restore tested

Treatment | Mitigate

Actions | Perform documented restore test to temporary RDS instance; retain evidence

Owner | Security Officer

Due | **8/31/2026**

R6 — Document storage exposure (misconfigured S3)

|

-- | --

Threat | Public bucket / overly broad access

Likelihood | Low

Impact | High

Current controls | App storage abstraction; production intended private S3; block public access expected

Residual risk | **Low–Medium**

Treatment | Mitigate

Actions | Confirm S3: Block Public Access ON, encryption ON, versioning ON; document evidence

Owner | Security Officer

Due | **8/31/2026**

R7 — Vendor fax transmission of PHI without BAA

|

-- | --

Threat | Live fax to vendor without HIPAA BAA

Likelihood | Low (currently mock)

Impact | High

Current controls | `FAX_PROVIDER=mock` until configured; no live PHI fax intended

Residual risk | **Low** while mock remains

Treatment | Avoid until BAA; then Mitigate

Actions | Do not enable live fax until vendor BAA signed and filed

Owner | Security Officer + counsel

Due | Before any live fax go-live

R8 — AI processing of PHI (Transcribe Medical / Bedrock) — controls & consent

|

-- | --

Threat | PHI processed by AI without adequate BA coverage, configuration, workforce rules, or patient notice/consent for recording

Likelihood | Medium (features in production use path)

Impact | High

Current controls | AWS Transcribe Medical + Bedrock (HIPAA-eligible service list); intended use only under AWS BAA; no OpenAI for PHI; audit logging of AI queries; clinician review of drafts before chart use

Residual risk | **Medium** (consent/notice not implemented; BAA/Artifact evidence must be confirmed; prompts may include chart text)

Treatment | Mitigate

Actions | (1) Confirm AWS BAA + HIPAA account designation + eligible services in Artifact; (2) counsel guidance on recording consent/notice; (3) implement in-app consent/attestation before AI Listen / visit recorder; (4) update policies to prohibit unapproved AI; (5) keep visit-recorder test mode off in production

Owner | Security Officer + counsel

Due | Before routine real-patient recording; BAA evidence ASAP

R9 — Incomplete policies / NPP / training before real PHI volume

|

-- | --

Threat | Operational use without finalized legal program

Likelihood | Medium

Impact | High

Current controls | Technical safeguards in place; counsel engagement in progress; overview + policy drafts shared

Residual risk | **Medium** until complete

Treatment | Mitigate

Actions | Finalize policies/NPP with counsel; train staff; obtain attestations

Owner | Privacy Officer + counsel

Due | Per engagement letter schedule

R10 — Lost MFA device / lockout of sole admin

|

-- | --

Threat | Authenticator loss prevents access; recovery chaos

Likelihood | Medium

Impact | Medium

Current controls | MFA backup codes generated at setup

Residual risk | **Medium** if codes not stored securely

Treatment | Mitigate

Actions | Securely store backup codes offline; document recovery procedure with counsel

Owner | Security Officer

Due | ASAP

R11 — Malware / ransomware on clinic workstation

|

-- | --

Threat | Compromised PC steals credentials or screenshots PHI

Likelihood | Medium

Impact | High

Current controls | MFA reduces credential reuse impact; short sessions; endpoint controls pending policy

Residual risk | **Medium**

Treatment | Mitigate

Actions | Require updated OS/antivirus; no shared clinic logins; no personal USB for PHI; remote-work rules in counsel packet

Owner | Security Officer + Privacy Officer

Due | With workforce training

R12 — Breach detection delay (no SIEM)

|

-- | --

Threat | Intrusion or mass export goes unnoticed

Likelihood | Medium

Impact | High

Current controls | Application audit logs; admin Audit Log UI; production health watchdog; recommended external uptime alerts

Residual risk | **Medium**

Treatment | Mitigate (phased)

Actions | Weekly manual audit review; configure phone/email uptime alerts on `/api/health`; define incident contacts from counsel packet; CloudWatch/SIEM roadmap

Owner | Security Officer

Due | Uptime alerts ASAP; weekly audit ongoing

R13 — Inadequate audit log retention

|

-- | --

Threat | Logs unavailable when needed for investigation/accounting

Likelihood | Medium

Impact | Medium

Current controls | Logs in DB today; long-term retention policy pending counsel

Residual risk | **Medium**

Treatment | Mitigate

Actions | Adopt retention period per counsel; implement export/archive plan

Owner | Security Officer + counsel

Due | Policy with counsel packet; technical archive plan **9/30/2026**

R14 — Production unavailability from credential / config drift (RDS password)

|

-- | --

Threat | AWS-managed DB password rotation or stale `DATABASE_URL` breaks all login and chart access (clinic downtime)

Likelihood | Medium if managed rotation re-enabled; Low–Medium with current controls

Impact | High (operations / care continuity; not necessarily a confidentiality breach)

Current controls | Secrets Manager managed master password disabled; fix/sync scripts; health checks fail closed on deploy/sync; minute health watchdog; `assert-rds-password-stable.ps1`

Residual risk | **Low–Medium**

Treatment | Mitigate

Actions | Keep managed rotation off unless automated sync exists; maintain uptime alerts; monthly assert script; document emergency runbook (`CLINIC_RELIABILITY.md` / `fix-live-login.ps1`)

Owner | Security Officer

Due | Ongoing

R15 — Visit recorder password-free test mode left enabled

|

-- | --

Threat | Unauthenticated PHI access if `VISIT_RECORDER_TEST_MODE=1` on production

Likelihood | Low if ops discipline maintained; High if left on

Impact | High

Current controls | Explicit env flag; production env prep strips test-mode vars; status API gated

Residual risk | **Low–Medium**

Treatment | Mitigate / Avoid in production

Actions | Never enable test mode on production for real clinic use; prefer authenticated access or time-limited keyed access only in controlled tests; audit any test-mode use

Owner | Security Officer

Due | Ongoing

R16 — Cross-clinic data leakage when multi-tenant launches (future)

|

-- | --

Threat | Patient records visible across clinics if tenancy isolation is incomplete

Likelihood | N/A until multi-clinic ships (then High if buggy)

Impact | High

Current controls | Single-clinic deployment today

Residual risk | **Deferred — High priority at design time**

Treatment | Mitigate before multi-clinic go-live

Actions | Design clinic key / tenant ID on all PHI tables and queries; penetration-style tenant isolation tests; counsel review of BAAs between tech LLC and clinics; no shared patient indexes across tenants

Owner | Security Officer + engineering + counsel

Due | Before any second-clinic production data

R17 — Entity / BAA mismatch (tech LLC vs clinic)

|

-- | --

Threat | Wrong party on AWS BAA / customer BAAs after LLC formation or multi-clinic licensing

Likelihood | Medium during transition

Impact | High

Current controls | Intent documented; counsel engagement requested

Residual risk | **Medium** until counsel structures entities and agreements

Treatment | Mitigate

Actions | Form entity per counsel; align AWS account/BAA and clinic BAAs; update this SRA after formation

Owner | Owner + counsel

Due | Per engagement

7. Risk Summary Matrix

ID | Risk | Residual | Priority

R9 | Policies / NPP / training incomplete | Medium | **Critical (time-bound)**

R8 | AI PHI use — BAA evidence + consent gap | Medium | **Critical**

R5 | Restore not tested | Medium | **High**

R16 | Future multi-clinic isolation | Deferred / High at launch | **Design gate**

R17 | Entity / BAA mismatch | Medium | High

R3 | Insider curiosity access | Medium | High

R11 | Workstation malware | Medium | High

R12 | Delayed breach detection | Medium | High

R14 | Credential drift downtime | Low–Medium | High (ops)

R15 | Visit recorder test mode | Low–Medium | High (ops)

R10 | MFA recovery | Medium | Medium

R13 | Audit retention | Medium | Medium

R1 | Unauthorized login | Low–Medium | Ongoing

R2 | Unattended session | Low–Medium | Ongoing

R4 | Cloud compromise | Low–Medium | Ongoing

R6 | S3 misconfig | Low–Medium | High verify

R7 | Fax without BAA | Low (mock) | Conditional

8. Remediation Plan (action checklist)

# | Action | Owner | Due | Status

1 | Counsel engagement letter; final policies + NPP | Ayesha Mehdi | Per engagement | In progress

2 | Formally name Privacy Officer and Security Officer in signed policies | Officers + counsel | With policies | Planned

3 | Publish/distribute NPP | Privacy Officer | After counsel NPP | Planned

4 | Workforce HIPAA training + attestations | Privacy Officer | After policies | Planned

5 | Document MFA backup-code storage / recovery | Security Officer | ASAP | Open

6 | RDS restore test to temp instance; document and delete | Security Officer | 8/31/2026 | Open

7 | Confirm S3 Block Public Access + encryption + versioning | Security Officer | 8/31/2026 | Open

8 | Confirm AWS console root/IAM MFA; retain BAA Artifact evidence | Security Officer | ASAP | Open

9 | Keep fax in mock mode until vendor BAA signed | Security Officer | Ongoing | Current

10 | Confirm Transcribe Medical + Bedrock under AWS BAA / HIPAA account; update policies for approved AI only | Security Officer + counsel | ASAP | Open

11 | Implement patient consent/notice workflow for AI Listen / visit recorder per counsel | Engineering + counsel | Before routine recording | Open

12 | Keep `VISIT_RECORDER_TEST_MODE` off in production | Security Officer | Ongoing | Current

13 | External uptime alerts on `/api/health` (phone/email) | Security Officer | ASAP | Recommended

14 | Weekly audit-log sampling | Security Officer | Ongoing | Open

15 | Quarterly user access review | Security Officer | First 10/31/2026 | Open

16 | Tech LLC formation + BAAs for multi-clinic roadmap | Owner + counsel | Per engagement | Planned

17 | Multi-clinic tenant isolation design + tests before 2nd clinic | Engineering + Security Officer | Before multi-clinic | Planned

18 | Cyber insurance review | Owner + counsel | 9/30/2026 | Open

19 | Penetration test / vulnerability scan | Security Officer | Q4 2026 | Open

9. Acceptance of Residual Risk

After completion of Critical/High items (policies/NPP/training, AI BAA evidence + recording consent per counsel, restore test, S3 confirmation), remaining residual risks (insider misuse, endpoint malware, delayed detection without SIEM, availability events) may be accepted as reasonable for a small single-clinic EMR provided:

1. MFA remains required for all PHI users

2. Unused accounts remain disabled

3. Fax remains off until vendor BAA exists

4. AI limited to approved AWS services under BAA; recording consent/notice implemented per counsel

5. Visit recorder test mode remains off in production

6. Weekly audit sampling and health/uptime monitoring continue

7. Multi-clinic tenancy is not enabled until isolation is designed, tested, and counsel BAAs are in place

Final acceptance requires Security Officer signature below after counsel review.

10. Evidence Log (attach or reference)

Evidence | Date | Notes

AWS BAA accepted | [insert date from Artifact] | Keep PDF/screenshot

RDS backup verification | 2026-07-26 | Script `scripts/verify-backups.ps1` — re-verify periodically

MFA enabled on active users | 2026-07-26 | Reconfirm after any new users

Demo users disabled | 2026-07-26 | Maintain

Production health check | 2026-08-03 | `https://app.patientvault.care/api/health` — monitor ongoing

RDS managed password rotation disabled | 2026-08-03 | After login outage; assert with `scripts/assert-rds-password-stable.ps1`

Production health watchdog installed | 2026-08-03 | Lightsail cron; optional Healthchecks ping

Counsel READONLY account | 2026-08-03 | Outside counsel review access

EMR overview + policy drafts to counsel | 2026-08-03 | Packet for engagement scoping

AI features in production (Transcribe Medical / Bedrock) | 2026-08-03 | Update from prior “AI off” draft

RDS restore test | Pending | Due 8/31/2026

S3 public access confirmation | Pending | Due 8/31/2026

Recording consent workflow | Pending | Per counsel

Staff training attestations | Pending | After policies

Final NPP published | Pending | After counsel

Tech LLC formation | Pending | Per counsel

11. Signature and Approval

This draft becomes the organization’s Security Risk Analysis when signed.

Prepared / revised (draft): Patient Vault technical documentation assist — July 26, 2026; revised August 3, 2026

Reviewed by legal counsel:

Name: Ayesha Mehdi, Esq.

Firm: ________________________________

Date: ________________________________

Signature: ____________________________

Approved by Security Officer:

Name: Firas Khamis, MD

Date: ________________________________

Signature: ____________________________

Acknowledged by Privacy Officer:

Name: ________________________________ (Clinic Administrator)

Date: ________________________________

Signature: ____________________________

12. Revision History

Version | Date | Author | Notes

0.1 Draft | 2026-07-26 | Technical draft | Initial SRA for officer/counsel review (AI described as off)

0.2 Draft | 2026-08-03 | Technical draft | AI Listen / Bedrock / Transcribe Medical / visit recorder in scope; consent gap; RDS credential outage + mitigations; planned tech LLC + multi-clinic isolation; counsel review account; updated remediation